1. Project Members:

* *Sean Stitzer*
* *Dylan Pierce*
* *Adrienne Hembrick*
* *Sam Sunvold*

1. Accomplishments for the week – Everyone Contributed

* *Accomplishments – Sam worked on the Kafka research. Dylan tokenized and cleaned the data and put it in a format where it can be analyzed and trained on. He also researched Isolation Forests and found a package we can use. Adrienne started to investigate auto encoder data.*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Research Kafka – Sam – Week 12*
* *Pick an auto encoder – Adrienne, Sean – Week 12*
* *Work on tokenization – Dylan – Week 12*
* *Start coding Isolation Forest – Sean, Dylan – Week 12*

1. List of issues, problems, or concern(s)