1. Project Members:

* *Sean Stitzer*
* *Dylan Pierce*
* *Adrienne Hembrick*
* *Sam Sunvold*

1. Accomplishments for the week – Everyone Contributed

* *Accomplishments – Sam completed research on Kafka as well as created a simple Producer client/step-by-step instruction on how to run Kafka. Dylan implemented a working prototype for LDA and got it running/making predictions, worked on tokenization of log messages, and helped find out more about normalization/data cleaning. Adrienne started to implement the auto encoder section of the auto encoder algorithm.*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Work on Kafka client – Sam – Week 15*
* *Pick an auto encoder – Adrienne, Sean – Week 15*
* *Finish LDA – Dylan – Week 15*

1. List of issues, problems, or concern(s)