1. Project Members:

* *Sean Stitzer*
* *Dylan Pierce*
* *Adrienne Hembrick*
* *Sam Sunvold*

1. Accomplishments for the week – Everyone Contributed

* *Accomplishment – Met with our Capital One sponsor and Faculty mentor for introductions and information/how to start our project.*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Complete Status Reports – Everybody – Week 4*
* *Setup a better way to communicate (try setting up a Slack workspace?) – Dylan – Week 4*
* *Start looking at research papers given to us by Capital One sponsors – Everybody – Week 5*

1. List of issues, problems, or concern(s)

* *None*