1. Project Members:

* *Sean Stitzer*
* *Dylan Pierce*
* *Adrienne Hembrick*
* *Sam Sunvold*

1. Accomplishments for the week – Everyone Contributed

* *Accomplishment – Met with our Capital One sponsor and went over what we accomplished last week. Sean, Adrienne, and Dylan read and annotated a few more of the research papers. Sam, Dylan, and Adrienne finished introductory to ML research. Decided on going with an unsupervised approach.*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Complete Status Reports – Everybody – Week 6*
* *Research different Log/Data sources – Dylan, Sam – Week 7*
* *Figure out which algorithm we want to go with – Everybody – Week 7*
* *Start working on project workflow – Everybody – Week 8*

1. List of issues, problems, or concern(s)