1. Project Members:

* *Sean Stitzer*
* *Dylan Pierce*
* *Adrienne Hembrick*
* *Sam Sunvold*

1. Accomplishments for the week – Everyone Contributed

* *Accomplishment – Met with our Capital One sponsor and went over what we accomplished last week. We completed our project proposal.*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Complete Status Reports – Everybody – Week 7*
* *Research different Log/Data sources – Dylan, Sam – Week 8*
* *Figure out which algorithm we want to go with – Everybody – Week 8*
* *Start working on project workflow – Everybody – Week 8*

1. List of issues, problems, or concern(s)
   1. Due to several assignment due dates/midterms, we couldn’t complete all our milestones.